Release Plan

Product/ Team name: FirstAscent

Product Owner : Ethan Warkentin

Team Members: Minh Nguyen, Scott Tan, Celine

Revision: #1 , 10/9/2018

High-Level Goals:

* Create a way to upload a post
* Be able to search for routes
* Create a profile for each user
* Create a map to show different climbs in the user’s area

User Stories:

* Sprint 1:
  + 3 - As a developer, I want to be comfortable with using Firebase to store data
  + 3 - As a developer, I want to be more familiar with React.js, JavaScript, HTML, CSS, JQuery for developing our web app
  + 5 - As a user, I want to sign-up/sign in to the app
* Sprint 2:
  + 5 - As a user, I want to post new rock climbs/routes I find so that others can also find them
  + 2 - As a developer, I want to be comfortable with using Google Maps API to pin locations and show the map
  + 2 - As a user, I want my posts to include location and directions
* Sprint 3:
  + 3 - As a user, I want my posts to include pictures and descriptions
  + 3 - As a user, I want to draw route lines for the climb
  + 2 - As a user, I want to see rate and review climbs for others to see
  + 2 - As a user, I want the difficulty of a route to be subject to a community rating system
* Sprint 4:
  + 3 - As a user, I want to search for boulders based off difficulty or area so that I can explore new climbs
  + 5 - As a user, I want a profile where I can show off all my climbs on a map
  + 3 - As a user, I want to pin climbs that I am interested in