**FirstAscent**

Ethan Warkentin

Scott Tan

Celine Seghbossian

Minh Nguyen

**What have you been working on since the last SCRUM meeting?**

**What will you do before the next meeting?**

**What roadblocks did you face since your last meeting?**

**Ethan**

Since the last meeting, I have gotten caught up to the code that Scott has written. I want to start working on the general website design with CSS and HTML. I will take a look at the Google Maps API. I had trouble getting Node.js to work but Scott helped me out with it.

**Scott**

Previously, I worked on getting the form submission to work. As of now, you should be able to get some kind of form into the database. What I will be working on is getting the form to actually show on the webpage. I have been having trouble finding a decent tutorial that actually works.

**Celine**

Since the last meeting, I have finished the tutorial and caught up with the changes made to the program. I want to start working on the post class so that we can begin the coding process. Since last meeting, I had the roadblock of learning how GitHub works and the conventions for pushing and committing but Scott and Ethan helped me.

**Minh**